# Initial plan

Nothing has been implemented. The repo still contains only .gitignore.

Decisions from your answers

- UI: Razor Pages, with Identity scaffolding and an /admin area restricted to the Admin role.

- Scheduler: a separate Worker service that shares the SQL Server database with the web app.

- First run: a new subscription's LastAlertAt is set to its creation time, so only later items alert.

- Channels: Slack via incoming webhook. Email via SendGrid behind an IAlertChannel abstraction.

- Include keywords: an item alerts if it matches any include term. Any exclude term blocks it.

- Undated items: the first-seen ingest time is used as the publication date.

- Frequency: presets of 1, 5, 15, 30, and 60 minutes.

Structure

- CustomAlertManager.Web: Razor Pages, Identity, admin pages

- CustomAlertManager.Worker: the alert engine as a timer-driven hosted service

- CustomAlertManager.Domain: entities and enums

- CustomAlertManager.Application: engine, keyword filter, IAlertChannel registry, and interfaces

- CustomAlertManager.Infrastructure: EF Core on SQL Server, RSS fetching, SendGrid and Slack channels

- CustomAlertManager.Tests: xUnit tests for the filter and the engine with fake feeds

Engine run, every minute

- Select enabled subscriptions that are due. Owner must be active and sources must be active.

- Fetch each distinct source once, using ETag and Last-Modified conditional GETs with timeouts.

- Parse with SyndicationFeed and upsert FeedItem rows, unique on source plus GUID.

- For each subscription, take items published after LastAlertAt (undated items use first-seen time).

- Apply the keyword filter.

- In one transaction, create the Alert and its AlertItems and advance LastAlertAt and LastRunAt.

- Dispatch to each target and record an AlertDelivery row. Retry with backoff. A failed send never rolls back the stored alert.

- Take a SQL Server application lock per run so overlapping runs cannot double-send.

Security

- Email targets require a confirmation link before they receive alerts.

- Slack webhooks must match hooks.slack.com.

- Feed URLs must be http or https and must not resolve to private or loopback addresses.

- SendGrid keys and Slack secrets go in user secrets or environment variables.

Admin

- Source management: create, edit, deactivate.

- Users: deactivate is a flag that stops the engine from processing their subscriptions. Delete cascades to their subscriptions and targets.

- Subscriptions: list, disable, and delete.

Assumptions I made without asking. Tell me if any are wrong.

- SQL Server runs locally (LocalDB or Express, or Docker).

- Passwords follow Identity defaults and the first admin is seeded from configuration.

- Test coverage is limited to the engine and filter. There are no UI tests in the first pass.

Milestones

- Solution scaffold, DbContext, first migration

- Identity, roles, seeded admin

- Notification targets with email confirmation

- Source management

- Subscription CRUD

- Engine and filter with tests

- Channels, delivery log, retries

- Admin user and subscription pages

- Logging, health checks, validation hardening

When you approve this plan, I'll start with milestone 1.

# Revised plan

Revised plan: prototype first

The prototype is a .NET 8 console app. It reads RSS feeds, applies keyword filters, and prints the matching items. It has no database, no users, and no web UI. The filter and fetch code is written so that later milestones can reuse it unchanged.

Phase 1: Console prototype

- Project: CustomAlertManager.Prototype, a console app in the solution.

- Input: feed URLs, include keywords, exclude keywords, and a --since time. These come from appsettings.json or command-line arguments. Example: --feed https://feeds.bbci.co.uk/news/rss.xml --include "ukraine,election" --exclude "sport" --since 2h.

- Fetch: HttpClient with a timeout. Each feed is downloaded once, even if several subscriptions use it.

- Parse: System.ServiceModel.Syndication.SyndicationFeed, which handles RSS and Atom.

- Filter: the same rules we agreed on. Case-insensitive. An item matches if it contains any include term and no exclude term. Undated items use the current time.

- Output: a console table or list with title, source, published time, and link.

- Structure: IFeedFetcher, IKeywordFilter, and IAlertChannel interfaces from day one. The console output is the first IAlertChannel.

- Tests: an xUnit project covering the filter rules and parsing a saved sample RSS file. The sample lives in the repo, so tests don't need the network.

Done when: you can run the console app against the BBC feed with keywords and see correct matches, and the tests pass.

Phase 2: Persist and schedule

- Add EF Core with SQL Server and the minimum tables for the engine: NewsSource, Subscription, SubscriptionKeyword, SubscriptionSource, FeedItem, Alert, AlertItem.

- Replace the command-line inputs with database rows. Store LastAlertAt and deduplicate items by source and GUID.

- Add the Worker project. It runs the same engine on a one-minute timer and respects frequency presets.

- Add the SQL Server application lock so runs cannot overlap.

Phase 3: Delivery

- Add AlertDelivery tracking and retries.

- Add the Slack webhook channel, then the SendGrid email channel.

- Targets are still managed through seed data or direct DB edits at this stage.

Phase 4: Web app and accounts

- Razor Pages app with ASP.NET Core Identity, roles User and Admin, and seeded admin.

- Users manage their own targets (with email confirmation) and subscriptions (sources, keywords, targets, frequency).

Phase 5: Admin

- Source management.

- User deactivation and deletion.

- Subscription list, disable, and delete.

Phase 6: Hardening

- Feed URL SSRF checks and Slack URL validation.

- Logging and health checks.

- Expanded tests.

What changed from the previous order

- The original plan built the database and identity first, so nothing ran end to end until Phase 6. Now the first runnable result is Phase 1, and each later phase builds on tested code.

- The prototype's --since flag stands in for the database's LastAlertAt until Phase 2.